## Slide 1
MOCK PROJECT_KICK-OFF
Date: 16-Mar-2020

## Slide 2: Kick-off agenda
Project Preparation
Plan
Project Process
Q&A
Mock Project Overview

## Slide 3: Mock Project Overview (1/2)
MockProject là giai đoạn cuối cùng trong chương trình đào tạo fresher nhằm giúp học viên (HV) thực hành lặp đi lặp lại các kỹ năng cần thiết cho đến khi hình thành thói quen.
Học viên sẽ làm việc trong một dự án phần mềm giả lập đặc thù Fsoft với các kịch bản công việc được sắp xếp sẵn từ trước, sao cho sát nhất với các dự án thực tế của Fsoft.
Các hoạt động:
  Tiếp nhận công việc.
    Tiếp nhận SRS, template, Check list file
    Kỷ luật cần tuân thủ trong dự án

## Slide 4: Mock Project Overview (2/2)
Các hoạt động:
  Các hoạt động kỹ thuật cơ bản, bao gồm các công việc cụ thể sau:
    Đọc hiểu yêu cầu khách hàng.
    Đọc hiểu tài liệu thiết kế phần mềm
    Chuẩn bị tài liệu unit test case
    Viết code theo thiết kế
    Thực hiện code review & sửa lỗi
    Thực hiện unit test & sửa lỗi
  Các hoạt động kỹ thuật, bổ trợ khác, bao gồm:
    Khai báo Timesheet và báo cáo trạng thái công việc hàng ngày
    Log, track lỗi trong DMS
  Quản lý cấu hình

## Slide 5: Process Overview
# | Công việc | T/g (d) | Sản phẩm đánh giá
1 | Study requirement | 0.5 | Q&A list
2 | Thiết kế chương trình (Basic design) | 1.0 | Screen design, DB design
3 | Viết unit-test (UT) cases | 1.0 | High-Level UT Case Document
4 | Code & Self review | 3.0 | Source Codes, Filled Code Review Checklist
5 | Update UT cases | 1.0 | UT Case Document
5 | Execute UT & Fix bugs | 2.5 | P1: UT Report1, Logged Bugs, Updated Codes (1d) P2: UT Report2, Updated Codes, UT Scripts (1.5d)
6 | Milestone Review | 1.0 | Final products evaluations, team presentation, & milestone review meeting

## Slide 6: Project Preparation (1/2)
Project Information:
  Project Name: Fresher Academy Management System
  Project Code: FAMS
  CustomerSupplied:
    FA_System Requirement Specification_ver 0.8.5
    AB_Software Design Document (Java) - SpringMVC

## Slide 7: Project Preparation (2/2)
Templates:
Sản phẩm đánh giá | Template
Study requirement | Q&AList.xls;
Basic design | [Software Design Document.docx] ScreenDesign.xls; TableLayout.xlsx
High-Level UT Case Document | Unit Test Case.xls
Source Codes, Filled Code Review Checklist | Checklist_Code Review.xls
UT Case Document | Unit Test Case.xls
UT Report1, Logged Bugs, Updated Codes | DMS.xls
Daily Report | Email Daily Report

## Slide 8: Project Overview (1)

## Slide 9: Project Directory
  <Store Cis at project baseline point>
  <BaseLine Names>
  <CSCI name>
  Baseline report
<<Domain Name>/<Project Name>
  <Store review records by QA>
  <Store the last version of doc CIs>
  <CSCI name>
  <Store the previous version of doc CIs> (Optional)
  CustomerSupplied
  ProcessTemplate
  <Store all CIs delivered to customer>

## Slide 10: CM BASICS

## Slide 11: Agenda
Concept: CM
CM Process
CM Terms

## Slide 12: Objectives
After the course, student will achieve (be able to):
Identify CSCI, CI
Baseline
Understand and implement the CM processes

## Slide 13: What is Software Configuration Management?
Definition:
  Software Configuration Management (SCM) is a software-engineering discipline[quy tắc] comprising[bao gồm] the tools and techniques (processes or methodology) that a company uses to manage change to its software assets.
Standards (approved by ANSI)
  IEEE 828: Software Configuration Management Plans
  IEEE 1042: Guide to Software Configuration Management
Purpose:
  To establish and maintain the integrity of the products of the software project throughout the project’s software life cycle.

## Slide 14: Why Software CM ? Proplems
Một lỗi nào đó của phần mềm đang xây dựng, tốn nhiều công sửa chữa bỗng dung xuất hiện trở lại.
Gửi cho khách hàng phiên bản cũ của tài liệu, không phải phiên bản mới nhất.
Không tìm thấy chức năng đã được phát triển.
Lỗi tự dung phát sinh ở một chương trình đã được kiểm tra cẩn thận.
Vấn đề phiên bản khi tích hợp.
Notes: We have 2 main objects of recruitment: those for management posts e.g. project managers or team leaders, and those for developer posts. For the 1st kind of objects we have exciting offers and talent seeking policy. E.g. we have and are continuously developing a database of s/w professionals in Hanoi. In case of need, we can recruit some of them for coming projects.
For developer posts, we have recruitment program for top IT Universities.
Moreover, in long run we have Centers for young outstanding students of IT and Science in Hanoi and HoChiMinh City.

## Slide 15: Why Software Configuration Management ?
Enables the team to work together in a stable[ổn định] and flexible environment.
  Concurent update.
  Share source code.
  Release (software products): customer, testing, developing.
Maintains the integrity and control of software products throughout the life cycle.
Enforces the discipline on the control in the change of the software product and documents.
Enhances the productivity (năng suất) in long run.
Easy identification of artifacts in case of future maintenance and
Notes: We have 2 main objects of recruitment: those for management posts e.g. project managers or team leaders, and those for developer posts. For the 1st kind of objects we have exciting offers and talent seeking policy. E.g. we have and are continuously developing a database of s/w professionals in Hanoi. In case of need, we can recruit some of them for coming projects.
For developer posts, we have recruitment program for top IT Universities.
Moreover, in long run we have Centers for young outstanding students of IT and Science in Hanoi and HoChiMinh City.

## Slide 16: When Software Configuration Management ?
On going activity from project begin to end.

## Slide 17: CI Concept
Configuration Item (CI)
  A configuration item is a uniquely identifiable subset of the CSCI that represents the smallest portion of the system to be subject to independent configuration management change control procedures.
  Configuration items need to be individually controlled because any change to a configuration item may have some effect upon the properties of the system.
Computer Software Configuration Item (CSCI)
  A software item which is identified for configuration management or, an aggregation of software that satisfies an end user function and designated for separate configuration management.
Software Project Artifacts
CSCI
CSCI
CI
CI
CI
CI

## Slide 18: Categories of CSCI
Project management configuration items
    Proposal, Estimation, WO
    Project plan, Schedule, CM Plan
Requirements & design configuration items
    URD
    Requirements specifications
    Design documents: High level design/ADD, Detailed design
    Use case model files
    Prototype
    Coding Convention
Build configuration items
    Source code
    Test documents: TP, TC, Test Report
    Other technical docs: Installation guide, Release Note, User manual, System description, …
Notes: Initial training program is to socialize newcomers. They will get familiar with FPT and FSOFT, s/w process, technology used here.
Then they will do a project in team of 4-5 newcomers with team leader from FSOFT team leaders. The project obeys the development process in FSOFT.

## Slide 19: CM PROCESS

## Slide 20: CM Process
Planning:
  Identification of Items to be put under configuration management.
  Defining locations to store them.
  Access rights (quyền access).
  Procedures for change control and baseline.
Performing Control:
  Maintaining CI versions.
  Storing CIs in proper (quy định) locations.
  Making changes properly, releasing products.
Mornitoring and Auditing:
  Tracking status of changes and auditing baselines.
Closing:
  Archiving project folders and clearing project information then finishing all closing procedures related to ISMS.

## Slide 21: Project Directory
  <Store Cis at project baseline point>
  <BaseLine Names>
  <CSCI name>
  Baseline report
<<Domain Name>/<Project Name>
  <Store review records by QA>
  <Store the last version of doc CIs>
  <CSCI name>
  <Store the previous version of doc CIs> (Optional)
  CustomerSupplied
  ProcessTemplate
  <Store all CIs delivered to customer>

## Slide 22: Naming convention Version control for documents
Naming convention:
  Document CIs are assigned unique identifiers that identify Project Code.
  CI name along with the current version number.
  Identifier consists of four part separated by (_) in the format:
ProjectCode_CI Name_Current version number
The convention of the version is maintain as numeric identifier with three schemes following:
  vx.x : v1.15
  YYYYMMDD : 20071017
  Combined: v1.15_20071017

## Slide 23: Naming convention Version control for documents
Selected scheme may depend on customer requirement.
Examples:
  DMS_TestPlan_v1.20,
  DMS_Project_Schedule_20151113
  DMS_Project_Schedule_v1.15_20150210

## Slide 24: Naming convention Version numbering for Source code
The naming convention for each Source code CIs is defined by the project team.
Software executables and support files are generally identified by name and version number, such as “Main DB v1.0.37896”.
The convention of the version numbering scheme consists of four components:
<major release>.<minor release>.<hot fix>.<revision number>
Example:
  The initial version of the first release is 1.0.0.130204.
  The first release after 5 hot fix is 1.0.1.130315.
Notes: Major release: chỉ thay đổi khi cấu trúc, kiến trúc CI thay đổi. Hoặc thay đổi môi trường từ Develop  Deploy  Release.
Minor release: chỉ thay đổi chi có nội dung mới, chắc năng mới thêm vào.
Hot fix: thay đổi khi có hot fix

## Slide 25: Level of CI
Baseline level
    CIs are defined as products and should identify date for review and approval: Proposal, estimation, project plan document, requirement document, design document, test document, deployment document, source code …
Management level
    CIs are created and monitored for management purpose and are kept in project folder or by FSoft tools, but not baselined. For example: Project database in Fsoft Insight, Change Request database, Weekly/Milestone reports, …
Control level
    CIs of this level are project records such as review/ audit/ inspection checklists, meeting minutes, etc. and are kept in project folder only.
Notes: Initial training program is to socialize newcomers. They will get familiar with FPT and FSOFT, s/w process, technology used here.
Then they will do a project in team of 4-5 newcomers with team leader from FSOFT team leaders. The project obeys the development process in FSOFT.
TCTD được định nghĩa là các sản phẩm và cần xác định ngày để xem xét và phê duyệt

## Slide 26: Baseline process
Draft Area (WIP)
Baseline area
(Controlled)
Baseline
Revise
Create CI
Release CI
Baseline
Record
Baseline
Record
Config
Register
CSCI type
Before Baseline point
At Baseline
Source
Store in a folder of VM Tool
Put under common label inside VM repository
Binary
Store in WIP project folder or in a folder of VM Tool
Store in FINAL project sub-directory according to baseline ID

## Slide 27: Lessons & practices
More references: Customer comment database, Issue database, Lesson & practice
database, Improvement Action database of Group/Division or from external project with the
same Domain/Technical/Characteristics/Customer.
# | Description | Lesson/Practice | Preventive actions

## Slide 28: Risks/Issues
Note: Refer to Risk factor chart sheet in Risk management Template to know how to define a risk
# | Description | Risk/Issue | Priority | Impact | Solution

## Slide 29: Productivity/Quality improvement
Goal
Action

## Slide 30: Open discussion https://riouxsvn.com/

## Slide 31: Review 13-Aug-2015
Q & A List
Architecture Design Doc. Guides
Synchronizing SVN ~ Eclipse

## Slide 32
THANK YOU